PROJECT PROPOSAL

D’ Educationist Accounting System

Prepared for: D’ Educationist Private Limited

Website: https://deducationist.com/

Prepared by: ______________________________

Proposal date: 20 July 2026

Proposal validity: 15 days from the date of issue

Reference: DE-ACC-2026-001

# 1. Executive Summary

This proposal covers the design, development, and delivery of a multi-branch commission accounting system tailored for D’ Educationist’s study-abroad consultancy operations in Pakistan.

The system will centralize student records, university commission invoicing, remittances, sub-agent payouts, expenses, payroll, general ledger, approvals, audit trail, and financial reporting — with role-based access for Super Admin, Branch Managers, Accountants, and Counsellors.

| Item | Detail |
| --- | --- |
| Project fee | USD 3,500 (fixed) |
| Payment terms | 50% advance · 50% on final delivery |
| Duration | 2 months (8 weeks) |
| Currency | United States Dollars (USD) |
| Backend | Node.js |
| Database | PostgreSQL |

# 2. Client & Project Overview

| Field | Detail |
| --- | --- |
| Client | D’ Educationist Private Limited |
| Industry | Study abroad consultancy & education services |
| Project name | D’ Educationist Accounting System |
| Objective | Digitize and consolidate branch-wise financial and commission operations into one secure web application |

## Business challenges addressed

Scattered Excel / manual tracking of commissions and remittances

Limited branch-wise visibility for management

Manual sub-agent commission and payment reconciliation

Need for counsellor-level and university-level profit visibility

Lack of centralized approvals, audit trail, and role-based access

# 3. Scope of Work

## 3.1 Core modules included

| # | Module | Description |
| --- | --- | --- |
| 1 | Authentication & security | Secure login, session handling, role-based access control (RBAC) |
| 2 | Dashboard | Management KPIs and separate counsellor dashboard |
| 3 | Master Sheet | Student / application pipeline with branch and counsellor assignment |
| 4 | Invoices | Multi-currency commission invoices, send / resend, status workflow |
| 5 | Remittance | Receipts against invoices with university, bank, and currency tracking |
| 6 | Sub-Agents | Sub-agent master, commission sheet, payments, and ledger |
| 7 | Cash & Expenses | Petty cash, expenses, bank & cash views |
| 8 | Accounting | General ledger (COA), journal entries, auto-posting foundations |
| 9 | Tax & Ledgers | Tax compliance screens; student, vendor, and sub-agent ledgers |
| 10 | Payroll | Employee payroll with Pakistan salary tax logic |
| 11 | Operations | Documents, approvals workflow, audit trail |
| 12 | Reports hub | Branch, consolidated, commission, tax, and operations reports |
| 13 | Settings | Branches, users & roles, system settings |
| 14 | Responsive UI | Desktop and mobile-friendly layout |

## 3.2 Key reports included

Branch

Branch Income

Branch Expenses

Branch Profit (with detail drill-down)

Branch Cash Position (with detail drill-down)

Consolidated

University-wise P&L

Consolidated P&L

Consolidated Balance Sheet

Consolidated Cash Flow

Commission / Operations

Counsellor Report Profit and Loss

Country-wise Report

University-wise Report

Commission earned vs received, sub-agent payout, net margin (as per agreed report set)

Tax / Standard

WHT, GST/SRB, Salary Tax summaries and standard registers (as per agreed list)

## 3.3 Key business logic included

Multi-branch data scoping (Super Admin: all branches; others: own branch)

Commission income and remittance outstanding tracking

Sub-agent payable calculation and payment recording

Net profit formula where applicable: Profit/(Loss) − Outstanding = Net Profit

Pakistan payroll tax calculation (as configured)

Audit logging of critical actions

# 4. Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | React, TypeScript, Vite, Tailwind CSS |
| UI components | Modern component library (Radix / shadcn-style) |
| State | Zustand (client state) / API-driven data from backend |
| Charts | Recharts |
| Routing | React Router |
| Backend | Node.js (Express / NestJS-style REST API) |
| Database | PostgreSQL |
| Auth | JWT / session-based authentication with role-based access |
| Branding | D’ Educationist name and logo |

Hosting (e.g. Render, Railway, VPS, or client-preferred cloud) will be confirmed at kickoff. Domain, SSL, and server costs remain client-side unless agreed as an add-on.

# 5. Deliverables

Fully working web application as per Section 3 (React frontend + Node.js backend + PostgreSQL database)

Source code handover (frontend + backend + database migrations/schema) on final payment

Admin / Super Admin access credentials

Basic user guide (PDF or shared document)

One remote training / walkthrough session (up to 2 hours)

Deployment support for first production go-live (hosting credentials to be provided by client, or arranged as optional add-on)

Environment configuration guide (.env.example for frontend and backend)

# 6. Timeline — 2 Months

| Phase | Week | Activities |
| --- | --- | --- |
| Phase 1 — Kickoff & foundation | Week 1–2 | Requirements freeze, branding, Node.js API setup, PostgreSQL schema, auth/RBAC, branches/users, base layout |
| Phase 2 — Core operations | Week 3–4 | Master Sheet, invoices, remittance, sub-agents, expenses, petty cash |
| Phase 3 — Accounting & payroll | Week 5–6 | GL/journals, ledgers, payroll, approvals, audit trail, tax screens |
| Phase 4 — Reports & UAT | Week 7 | Full report suite, filters/sorting, counsellor & university P&L, bug fixes |
| Phase 5 — Go-live | Week 8 | UAT sign-off, training, deployment, final handover |

## Milestones

| Milestone | Target | Payment trigger |
| --- | --- | --- |
| Project start / kickoff | Week 1 | Advance 50% due |
| Mid review (core modules demo) | End of Week 4 | Progress review (no payment) |
| UAT & final delivery | End of Week 8 | Balance 50% due |

# 7. Commercial Terms

## 7.1 Project fee

| Description | Amount (USD) |
| --- | --- |
| D’ Educationist Accounting System — full development package | 3,500.00 |
| Total project value | USD 3,500.00 |

## 7.2 Payment schedule

| Installment | When | Amount |
| --- | --- | --- |
| Advance (50%) | On proposal acceptance / before development start | USD 1,750.00 |
| Final (50%) | On UAT sign-off and delivery of source code + go-live build | USD 1,750.00 |
| Total |  | USD 3,500.00 |

## 7.3 Payment method

Bank transfer / Wise / Payoneer / other mutually agreed channel. Bank details will be shared on invoice after acceptance.

## 7.4 Inclusions

Development as per scope in Section 3

Up to two (2) rounds of minor UI/logic revisions during UAT

Training session and basic documentation

## 7.5 Exclusions (not included in USD 3,500)

Third-party costs: domain, SSL, hosting, SMS/email provider fees

FBR / PEPPOL / bank API integrations (can be quoted separately)

Mobile native apps (iOS/Android)

Data migration from legacy Excel beyond an agreed sample template

Ongoing monthly support after free warranty period (see Section 8)

Major scope changes after kickoff sign-off

# 8. Warranty & Support

| Item | Terms |
| --- | --- |
| Bug-fix warranty | 30 days after final delivery for defects in agreed scope |
| Response | Reasonable effort within 1–2 business days during warranty |
| Post-warranty | Optional AMC / support retainer — to be quoted separately (suggested: USD 100–200 / month) |

# 9. Change Requests

Any feature not listed in Section 3 will be treated as a change request, estimated in writing (time + cost) and started only after written client approval.

# 10. Client Responsibilities

To keep the 2-month schedule, the client will provide:

Timely feedback (within 3 business days of each review)

Final logo, brand colors, and letterhead if needed for invoices

Sample data / business rules confirmation (commission rates, branches, roles)

Hosting / domain access (if client-managed) or approval of hosting plan

Named UAT contact for sign-off

Delays in client feedback may extend the delivery date without penalty to the developer.

# 11. Assumptions

Primary users: internal staff (not public student portal)

English UI

Multi-branch Pakistan operations (Karachi, Lahore, Islamabad, etc.)

Multi-currency commission tracking with PKR reporting

Backend stack fixed as Node.js; database fixed as PostgreSQL

One production environment in scope (plus optional staging if hosting allows)

Scope frozen after Week 1 kickoff (except paid change requests)

# 12. Acceptance Criteria

The project will be considered complete when:

Modules in Section 3 are available in the production/staging build

Super Admin can manage branches, users, and view all-branch reports

Branch users see only their branch data (as per RBAC)

Counsellor dashboard/report shows counsellor-scoped data

Client completes UAT checklist and provides written / email sign-off

Source code and credentials are handed over after final payment

# 13. Confidentiality & Intellectual Property

Both parties will keep business and technical information confidential.

Upon full payment, source code and project IP for this system transfer to the client.

Until final payment, the developer retains ownership of the work product.

Third-party libraries remain under their respective open-source licenses.

# 14. Acceptance of Proposal

By signing below, the client accepts this proposal, the scope, timeline, and commercial terms.

|  | Client | Developer |
| --- | --- | --- |
| Name |  |  |
| Designation |  |  |
| Organization | D’ Educationist Private Limited |  |
| Signature |  |  |
| Date |  |  |

Advance due on acceptance: USD 1,750.00

Balance due on delivery: USD 1,750.00

Total: USD 3,500.00

Duration: 2 months

# 15. Next Steps

Client reviews and signs this proposal

Advance invoice issued → payment of USD 1,750

Kickoff meeting (Week 1) — requirements freeze & branding

Development as per 8-week plan

Mid demo (Week 4)

UAT, training, go-live (Week 8)

Final payment USD 1,750 → source code handover

Thank you for the opportunity to partner with D’ Educationist. We look forward to delivering a reliable accounting system that supports your multi-branch study-abroad operations.

Contact: ______________________________

Email: ______________________________

Phone: ______________________________